TEST PLAN DOCUMENT

Tricentis Demo Web Shop

# 1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Demo Web Shop QA Project |
| Application Name | Tricentis Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-DWS-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Team |
| Reviewed By | QA Lead |
| Approved By | Product Owner / Project Manager |
| Document Status | Draft |

# 2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | QA Team | Initial Test Plan | QA Lead | Pending |

# 3. Project Overview

## 3.1 Project Description

The Tricentis Demo Web Shop is a web-based e-commerce application designed to simulate common online shopping activities. The application provides customer-facing functionality such as registration, authentication, product browsing, search, shopping cart, wishlist, product comparison, checkout and account management.

## 3.2 Business Objective

The objective is to provide users with a functional e-commerce experience where they can create and manage an account, log in, browse and search products, view product details, manage a shopping cart, use wishlist and product comparison features, proceed through checkout, and manage customer information.

## 3.3 Application Overview

User Registration

Login

Password Recovery

Product Categories

Product Search

Product Details

Shopping Cart

Wishlist

Compare Products

Checkout

Customer Account

Address Management

Customer Service

Newsletter

Navigation and External Links

## 3.4 Testing Objective

The objective of testing is to verify that the application:

Meets defined functional requirements.

Works correctly under positive and negative conditions.

Validates user input appropriately.

Supports expected shopping workflows.

Maintains correct cart and order-related behavior.

Provides a reliable and usable customer experience.

Does not introduce critical regressions.

# 4. Scope of Testing

## 4.1 In Scope

| Module | Features |
| --- | --- |
| Login | Login, valid/invalid credentials, validation, logout |
| Registration | New user registration, field validation, duplicate registration |
| Password Recovery | Password recovery request and validation |
| Product Catalog | Categories, subcategories, product listing |
| Product Search | Keyword search, search validation, search filters |
| Product Details | Product information, price, quantity and options |
| Shopping Cart | Add, remove, update quantity, cart calculations |
| Wishlist | Add/remove products, wishlist management |
| Compare Products | Add/remove products and comparison |
| Checkout | Customer information, address, shipping/payment steps where available |
| My Account | Account information and customer details |
| Address Book | Add, edit and delete address information |
| Customer Service | Search, News, Blog, Recently Viewed, Compare Products, New Products |
| Newsletter | Newsletter subscription |
| Navigation | Header, category, footer and customer-service navigation |
| External Links | Social-media/external-link navigation |
| UI | Labels, controls, messages, basic usability and layout |

## 4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Production payment processing | Demo environment; real financial transactions are not required |
| Real customer information | Testing must use fictitious data |
| Backend/database testing | Internal database access is not provided |
| Source-code/unit testing | Outside the scope of system QA |
| Production infrastructure testing | Internal infrastructure is not exposed |
| Full-scale penetration testing | Requires an authorized security-testing environment |
| Production load/stress testing | Public demo environment should not be subjected to uncontrolled load |
| Third-party social-media functionality | Only link/navigation behavior will be validated |

# 5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Web Application | Customer-facing Demo Web Shop | Public Demo |
| Login Module | User authentication | Current environment |
| Registration Module | Customer registration | Current environment |
| Product Catalog | Product browsing and categories | Current environment |
| Search | Product search and filtering | Current environment |
| Shopping Cart | Cart management | Current environment |
| Wishlist | Wishlist functionality | Current environment |
| Compare Products | Product comparison | Current environment |
| Checkout | Shopping/checkout workflow | Current environment |
| My Account | Customer account functionality | Current environment |
| Address Book | Customer address management | Current environment |

# 6. Testing Types

## Functional Testing

Smoke Testing

Sanity Testing

System Testing

Integration Testing

Regression Testing

End-to-End Testing

User Acceptance Testing

## Non-Functional Testing

Basic Performance Observation

Security Testing

Compatibility Testing

Usability Testing

Accessibility Testing

Reliability Testing

Full load/stress testing is excluded from the public demo environment unless an authorized dedicated environment is provided.

## Other Testing

UI Testing

API Testing where APIs are provided

Database Testing where access is provided

Cross-browser Testing

Responsive Testing

Negative Testing

Exploratory Testing

# 7. Test Approach / Test Strategy

## 7.1 Test Approach

Testing will follow a risk-based, requirement-driven approach. High-priority and business-critical functionality will be tested first. Positive, negative, boundary, regression, compatibility, usability and basic security testing will be performed according to the accessible functionality and requirements.

## 7.2 Manual Testing

Exploratory testing

Usability testing

Ad-hoc scenarios

New functionality

Requirements validation

## 7.3 Automation Testing

Smoke tests

Regression tests

Repetitive scenarios

Critical user journeys

Data-driven scenarios

## 7.4 API Testing

API testing will be performed only where API endpoints and authorization are provided. Requests, responses, status codes, validation and error handling will be verified using an approved API tool.

## 7.5 Database Testing

Database validation is outside the current scope because internal database access is not provided. If access is authorized, data integrity and transaction validation can be added.

# 8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | Public Demo / QA |
| Application URL | https://demowebshop.tricentis.com/ |
| OS | Windows / macOS / Android / iOS |
| Browser | Chrome / Edge / Firefox; Safari where available |
| Browser Versions | Current supported versions used by the QA team |
| Mobile Devices | Representative Android and iOS devices |
| Database | Not available for direct QA access |
| API Environment | Not specified / use only if endpoints are provided |
| Network | Stable internet connection |

# 9. Test Data Requirements

| Data Type | Description | Example |
| --- | --- | --- |
| Valid User | Registered fictitious user | qa.user01@example.test |
| Invalid User | Unregistered fictitious user | unregistered.user@example.test |
| Valid Password | Valid test password | Qat3st!Pass2026 |
| Invalid Password | Incorrect password | WrongPass#999 |
| Product Data | Available demo products | Computing and Internet |
| Payment Data | Test-only payment information if applicable | Approved test values only |
| Boundary Data | Minimum/maximum values | Based on observed requirements |
| Security Data | Safe security test strings | ' OR '1'='1 / <script>alert(1)</script> |

Note: Use fictitious or approved test data. Do not use real people's personal information, real credentials, or real financial information.

# 10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | Excel / Jira / TestRail / Azure DevOps |
| Test Case Format | Standard QA test-case template |
| Test Case Review | Required |
| Traceability | Required |
| Test Case Naming Convention | TC-[MODULE]-[NUMBER] |

Test Case Status:

Not Run

Pass

Fail

Blocked

Not Applicable

Deferred

# 11. Requirements Traceability

Every requirement should be mapped to one or more test cases.

| Requirement ID | Requirement | Test Case ID | Test Result |
| --- | --- | --- | --- |
| REQ-001 | User Login | TC-LOGIN-001 | Not Run |
| REQ-002 | User Registration | TC-REG-001 | Not Run |
| REQ-003 | Product Search | TC-SRCH-001 | Not Run |
| REQ-004 | Shopping Cart | TC-CART-001 | Not Run |
| REQ-005 | Checkout | TC-CHK-001 | Not Run |

# 12. Entry Criteria

Requirements are approved.

Test environment is available.

Application build is deployed.

Test data is available.

Test cases are reviewed and approved.

Required tools and access are available.

Critical dependencies are resolved.

# 13. Exit Criteria

All planned test cases have been executed.

Critical and High-priority defects are resolved or formally accepted.

Required regression testing is completed.

No unresolved blocker defects remain.

Test coverage meets the agreed target.

Test execution results are documented.

Test Summary Report is prepared.

Stakeholders provide approval/sign-off.

# 14. Suspension Criteria

Application is unavailable.

Critical functionality is completely blocked.

Test environment is unstable.

Required test data is unavailable.

A critical build issue prevents meaningful testing.

# 15. Resumption Criteria

Blocking defects are resolved.

Stable application build is deployed.

Test environment becomes available.

Required test data is available.

Dependencies are resolved.

# 16. Defect Management

## Defect Lifecycle

New → Assigned → Open → Fixed → Retest → Verified → Closed

Possible additional statuses: Reopened, Rejected, Duplicate, Deferred, Cannot Reproduce, Won't Fix

## Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Application/business-critical functionality is unavailable |
| High | Major functionality is impacted |
| Medium | Functionality is partially impacted |
| Low | Minor issue with limited impact |

## Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate fix required |
| P2 | High priority |
| P3 | Normal priority |
| P4 | Low priority |

# 17. Defect Report Template

| Field | Details |
| --- | --- |
| Defect ID | BUG-001 |
| Summary | [Defect title] |
| Module | [Module] |
| Environment | [Environment] |
| Severity | Critical / High / Medium / Low |
| Priority | P1 / P2 / P3 / P4 |
| Preconditions | [Preconditions] |
| Steps to Reproduce | [Steps] |
| Test Data | [Data ID / Data] |
| Expected Result | [Expected] |
| Actual Result | [Actual] |
| Attachments | Screenshot / Video / Logs |
| Browser/OS | [Details] |
| Reported By | [Name] |
| Assigned To | [Name] |
| Status | [Status] |

# 18. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Test planning, monitoring, reporting |
| QA Lead | Test strategy, review, coordination |
| QA Engineer | Test execution and defect reporting |
| Automation Engineer | Automation framework and scripts |
| Developer | Defect analysis and fixing |
| Business Analyst | Requirement clarification |
| Product Owner | Business validation and acceptance |
| DevOps | Environment and deployment support |

# 19. Tools

| Purpose | Tool |
| --- | --- |
| Test Management | Excel / Jira / TestRail / Azure DevOps |
| Automation | Selenium / Playwright / Cypress |
| API Testing | Postman / REST Assured |
| Performance | JMeter (only on an authorized environment) |
| Version Control | Git / GitHub |
| CI/CD | Jenkins / GitHub Actions / Azure DevOps |
| Defect Tracking | Jira / Azure DevOps |
| Reporting | Allure / Extent Reports |

# 20. Automation Strategy

## Automation Scope

Smoke tests

Regression tests

Repetitive tests

Critical business workflows

Cross-browser scenarios

Data-driven scenarios

## Automation Framework

| Component | Technology |
| --- | --- |
| Language | Python / Java / JavaScript |
| UI Automation | Playwright / Selenium |
| API Automation | Requests / REST Assured |
| Framework | Pytest / TestNG / JUnit |
| Reporting | Allure / Extent Reports |
| CI/CD | Jenkins / GitHub Actions |
| Version Control | Git |

# 21. AI-Assisted Testing Strategy

## AI Use Cases

Requirement analysis

Test scenario generation

Test case generation

Test data generation

Test script generation

Test case optimization

Risk-based testing

Defect analysis

Failure analysis

Test report generation

## AI Tools

| Activity | AI Tool |
| --- | --- |
| Test Case Generation | Generative AI assistant |
| Test Data Generation | Generative AI assistant |
| Automation Code Generation | Generative AI assistant |
| Agentic Testing | LangChain / LangGraph where applicable |
| Observability | LangSmith where applicable |

## AI Validation

AI-generated outputs must be reviewed and validated by a qualified tester before being used as final test assets.

# 22. Risk and Mitigation

| Risk ID | Risk | Probability | Impact | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- |
| R-001 | Public demo environment instability | Medium | High | Verify environment before execution | Reschedule affected testing |
| R-002 | Requirements change | High | High | Perform impact analysis and update RTM | Reprioritize test scope |
| R-003 | Test data unavailable or invalid | Medium | Medium | Prepare and verify test data in advance | Generate replacement data |
| R-004 | Automation instability | Medium | Medium | Maintain locators/framework and review failures | Execute critical cases manually |
| R-005 | Third-party dependency/link failure | Medium | High | Validate dependencies separately | Document dependency and retest |
| R-006 | Checkout/payment options vary | Medium | High | Verify available options before execution | Test available supported paths |
| R-007 | Security input vulnerability | Medium | High | Perform controlled input-security testing | Escalate immediately |
| R-008 | Product/catalog data changes | High | Medium | Use current catalog and maintain flexible data | Update test data |
| R-009 | Insufficient testing time | Medium | High | Use risk-based prioritization | Focus on critical workflows |
| R-010 | Defect fix causes regression | Medium | High | Perform targeted and full regression | Reopen affected defect/block release |

# 23. Assumptions

Requirements provided to QA are accurate and approved.

Required test environments will be available.

Test data will be prepared before execution.

Application builds will be available according to the agreed schedule.

Required tools and access will be available.

External dependencies required for testing will be available.

Testing will be performed only within authorized environments.

# 24. Dependencies

| Dependency | Owner | Status |
| --- | --- | --- |
| QA Environment / Public Demo Availability | DevOps / QA | Pending |
| Test Data | QA / BA | Ready |
| API Availability | Development | Not Confirmed |
| Database Access | DBA | Not Available |
| Third-party Services | Vendor / Project Team | To Be Confirmed |

# 25. Test Schedule

| Activity | Start Date | End Date | Owner | Status |
| --- | --- | --- | --- | --- |
| Requirement Analysis | 02-09-2026 | 02-09-2026 | QA | Planned |
| Test Planning | 02-09-2026 | 02-09-2026 | QA Lead | Planned |
| Test Case Design | 03-09-2026 | 04-09-2026 | QA | Planned |
| Test Data Preparation | 04-09-2026 | 04-09-2026 | QA | Planned |
| Environment Setup/Verification | 04-09-2026 | 04-09-2026 | QA/DevOps | Planned |
| Test Execution | 05-09-2026 | 08-09-2026 | QA | Planned |
| Regression Testing | 09-09-2026 | 09-09-2026 | QA | Planned |
| Test Closure | 10-09-2026 | 10-09-2026 | QA Lead | Planned |

# 26. Test Metrics

The following metrics will be tracked:

## Test Execution Metrics

Total Test Cases

Executed Test Cases

Passed Test Cases

Failed Test Cases

Blocked Test Cases

Not Run Test Cases

Pass Percentage

Fail Percentage

## Defect Metrics

Total Defects

Critical Defects

High Defects

Medium Defects

Low Defects

Open Defects

Closed Defects

Reopened Defects

Defect Leakage

## Automation Metrics

Total Automated Tests

Automation Coverage %

Automation Pass Rate

Automation Failure Rate

Flaky Test Count

# 27. Test Execution Summary

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases | [ ] | 100% |
| Executed | [ ] | [ ]% |
| Passed | [ ] | [ ]% |
| Failed | [ ] | [ ]% |
| Blocked | [ ] | [ ]% |
| Not Run | [ ] | [ ]% |

# 28. Test Deliverables

## Before Testing

Test Plan

Test Strategy

Requirement Traceability Matrix

Test Scenarios

Test Cases

Test Data

Automation Plan

## During Testing

Test Execution Results

Defect Reports

Daily/Weekly Status Reports

Automation Reports

Test Logs

## After Testing

Regression Test Results

Test Summary Report

Defect Summary

Requirement Coverage Report

Test Metrics

Sign-off Document

# 29. Communication and Reporting

| Report | Frequency | Audience | Owner |
| --- | --- | --- | --- |
| Daily Test Status | Daily | QA / Project Team | QA Lead |
| Defect Report | As required | QA / Development | QA |
| Test Execution Report | Daily / Weekly | Stakeholders | QA Lead |
| Test Summary Report | End of testing | Stakeholders | QA Lead |
| Risk Report | Weekly | Project Team | Test Manager |

# 30. Test Summary / Closure

At the end of testing, document:

Overall test execution status

Requirement coverage

Pass/fail statistics

Open defects

Critical outstanding issues

Known limitations

Production risks

Automation coverage

Overall quality assessment

Recommendation for release

Release Recommendation:

| Option | Selection |
| --- | --- |
| Ready for Release | ☐ |
| Ready with Known Issues | ☐ |
| Not Ready for Release | ☐ |

Comments: [Enter final QA assessment.]

# 31. Approval / Sign-Off

| Role | Name | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| Test Manager | [Name] | [Signature] | [Date] | Pending |
| QA Lead | [Name] | [Signature] | [Date] | Pending |
| Project Manager | [Name] | [Signature] | [Date] | Pending |
| Product Owner | [Name] | [Signature] | [Date] | Pending |

# 32. Appendix

Requirement documents

Architecture diagrams, if provided

Test environment details

Test data repository

API documentation, if provided

Automation framework documentation

Browser/device matrix

Glossary

References