TEST STRATEGY PLAN

SauceDemo E-Commerce Demo Application

1. Document Information

| Field | Details |
| --- | --- |
| Project | SauceDemo E-Commerce Demo Application |
| Application | SauceDemo Online Shopping Website |
| Document | Test Strategy Plan |
| Document ID | TS-SD-001 |
| Version | 1.0 |
| Test Environment | QA |
| Testing Approach | Manual + Automation |
| Prepared By | QA Team |
| Date | 02-Sep-2026 |

2. Test Objectives

Validate core SauceDemo shopping workflows including login, product browsing, product details, cart management, checkout, and order completion.

Verify that the application behaves according to defined requirements and expected user journeys.

Identify functional, UI, performance, validation, and checkout defects before release.

Ensure fixes do not introduce regressions into previously working functionality.

Validate behavior for the different SauceDemo test users, including standard_user, problem_user, performance_glitch_user, error_user, and visual_user.

Provide objective test evidence and quality metrics to support release decisions.

3. Overall Testing Approach

Testing will follow a risk-based, requirements-driven approach across the application lifecycle:

| Phase | Approach |
| --- | --- |
| Requirement Analysis | Review user stories, acceptance criteria, and expected SauceDemo workflows; identify ambiguities and testability gaps. |
| Test Design | Create positive, negative, boundary, validation, UI, and end-to-end test cases and maintain requirement traceability. |
| Smoke Testing | Confirm that the QA build is stable enough for detailed testing, including login and basic navigation. |
| Functional Testing | Validate product browsing, sorting, cart actions, checkout fields, and order placement. |
| Defect Management | Log defects with reproducible evidence, severity, priority, environment, and expected/actual results. |
| Retesting | Verify that corrected defects behave as expected. |
| Regression Testing | Re-execute impacted and critical workflows after fixes or application changes. |
| Test Closure | Evaluate exit criteria, summarize results, document residual risks, and provide a release recommendation. |

4. Testing Types

| Testing Type | SauceDemo Scope |
| --- | --- |
| Functional Testing | Login, product selection, product details, sorting, cart, quantity, remove, checkout, and order placement. |
| Smoke Testing | Application availability, login, Products page, cart access, and basic navigation. |
| Sanity Testing | Focused validation of specific fixes such as cart, checkout, sorting, and order submission. |
| Regression Testing | Revalidate critical shopping workflows after fixes or changes. |
| UI / Visual Testing | Product images, prices, product names, button placement, cart indicator, and page layout. |
| Usability / UX Testing | Navigation clarity, input usability, checkout flow, and consistency of user interactions. |
| Performance Testing | Page-load behavior and navigation response, especially for performance_glitch_user. |
| Compatibility Testing | Supported browser behavior and common desktop/mobile viewport configurations. |
| Security Testing | Authentication, session behavior, input validation, authorization boundaries, and exposure of sensitive information. |
| API / Integration Testing | Where applicable, validate product, cart, checkout, and order-related service interactions. |
| Negative Testing | Invalid login data, missing checkout information, invalid inputs, and failed user actions. |
| Boundary Testing | Input length, required fields, quantity limits, and other applicable validation boundaries. |
| End-to-End Testing | Complete journey from login through product selection, cart, checkout, and order completion. |

5. Tools & Testing Environment

| Area | Tool / Configuration |
| --- | --- |
| Application Under Test | SauceDemo demo e-commerce website |
| Manual Testing | Web browser |
| Browsers | Chrome, Edge, Firefox as supported |
| Automation | Selenium / Playwright |
| API Testing | Postman, where API access is applicable |
| Performance Testing | JMeter or equivalent performance tool |
| Defect Tracking | Jira / defect tracking system |
| Test Management | Excel / test management tool |
| Traceability | Excel RTM |
| Version Control | Git / GitHub |
| CI/CD | Jenkins / GitHub Actions where automation is integrated |
| Environment | QA environment with stable application build, test accounts, and required services |

6. Roles & Responsibilities

| Role | Responsibility / Ownership |
| --- | --- |
| QA Lead | Own test strategy, scope, risks, quality metrics, coordination, and release recommendation. |
| QA Engineer | Design and execute test cases, report defects, perform retesting and regression testing. |
| Automation QA Engineer | Develop and maintain automated regression tests and investigate automation failures. |
| Developer | Perform unit testing, investigate application defects, implement fixes, and support root-cause analysis. |
| Business Analyst / Product Owner | Clarify requirements, acceptance criteria, business expectations, and priority. |
| Project Manager | Manage schedule, resources, dependencies, communication, and escalation. |
| DevOps / Infrastructure | Maintain QA environment, deployments, CI/CD, and environment availability. |

Resource allocation means assigning people, tools, environments, and time to the activities they own. For this project, QA owns functional quality validation, developers own defect resolution, automation QA owns automation reliability, and DevOps owns environment stability.

7. Risk Management

| Risk | Impact | Mitigation / Contingency |
| --- | --- | --- |
| Incorrect product data, images, prices, or descriptions | High | Validate product content and mappings; capture evidence and verify against expected data. |
| Cart quantity or removal failure | High | Prioritize cart regression and perform retesting after fixes. |
| Checkout validation failure | High | Test required fields, invalid inputs, and order submission conditions. |
| Order submission failure | Critical/High | Prioritize end-to-end checkout testing and block release if critical business flow remains broken. |
| Slow page loading / navigation | High | Capture performance timings and investigate application or infrastructure bottlenecks. |
| UI layout defects | Medium | Perform visual checks across supported browsers and viewport sizes. |
| Automation locator failure | Low/Medium | Separate automation defects from application defects and maintain stable locators. |
| Unstable QA environment | High | Perform environment health checks and coordinate with DevOps. |
| Insufficient test data | Medium | Prepare valid, invalid, boundary, and user-specific test data before execution. |
| Requirement ambiguity | High | Resolve acceptance criteria and expected behavior before finalizing test cases. |

8. Entry Criteria

• Requirements, user stories, and acceptance criteria are available and sufficiently stable.

• Test cases and required test data are prepared and reviewed.

• QA environment is available and accessible.

• Required SauceDemo test users and credentials are available.

• Application build is deployed successfully.

• Smoke testing confirms that the build is testable.

• Required browsers and testing tools are available.

9. Exit Criteria

• Planned and critical test cases have been executed or formally deferred.

• No unresolved Critical defects remain.

• High-severity defects are resolved or formally accepted by authorized stakeholders.

• Critical end-to-end workflows have passed regression testing.

• Known risks and open defects are documented.

• Required retesting has been completed.

• Test execution metrics and defect trends have been reviewed.

• Test Execution Report and Test Summary Report are completed.

• QA provides a documented release recommendation.

10. Quality Metrics & Reporting

| Metric | Purpose |
| --- | --- |
| Test Case Execution % | Measures progress against the planned test scope. |
| Pass % | Measures successful execution of planned tests. |
| Fail % | Highlights unstable or defective functionality. |
| Blocked % | Identifies environment, dependency, or access issues. |
| Defect Count | Tracks identified application and non-application defects. |
| Severity Distribution | Shows the business/technical impact of open defects. |
| Requirement Coverage | Confirms that requirements are adequately tested. |
| Regression Pass Rate | Measures application stability after changes. |
| Automation Pass Rate | Measures reliability of automated tests. |
| Defect Reopen Rate | Measures effectiveness of fixes. |

QA reporting should include execution progress, defect status, blockers, requirement coverage, regression status, risks, and the current release recommendation.

11. Defect Management Strategy

Each SauceDemo defect should be recorded with sufficient information for reproduction and triage, including Bug ID, username/test data where relevant, title, module, description, steps to reproduce, expected result, actual result, severity, priority, environment, evidence, status, and resolution.

Root-cause analysis should distinguish Application Defect, Automation Defect, Test Data Issue, Environment/Infrastructure Issue, Network/API Issue, Configuration Issue, Requirement/Test Case Issue, and Unknown/Insufficient Evidence. A classification should not be assumed without adequate evidence.

12. Test Deliverables

• Test Strategy Plan

• User Stories and Acceptance Criteria

• Test Scenarios and Test Cases

• Test Data

• Requirement Traceability Matrix (RTM)

• Defect / Bug Report

• Bug Analysis Report

• Test Execution Report

• Test Summary Report

• Release Recommendation

13. SauceDemo-Specific Test Focus

| Area | Priority Focus |
| --- | --- |
| Authentication | Valid login, invalid login, empty credentials, and error handling. |
| Products | Names, prices, images, descriptions, sorting, and product navigation. |
| Cart | Add, remove, quantity update, cart count, and cart state consistency. |
| Checkout | Required fields, last-name validation, navigation, and data entry. |
| Order Placement | Place Order / Finish behavior, validation, and successful completion. |
| Performance | Page loading and navigation delays associated with performance_glitch_user. |
| Visual Quality | Product images, prices, button positioning, cart indicator, and layout consistency. |

14. Overall Quality Goal

The strategy aims to provide reliable evidence that the SauceDemo application supports its critical e-commerce workflows, that identified defects are appropriately classified and managed, and that residual risk is understood before release.

Release decisions should be based on requirement coverage, test results, defect severity, business impact, and residual risk—not solely on the percentage of tests passed.